KLARO LEARN

Project Progress & Roadmap

AI-Powered Adaptive Learning Platform

CBSE Class 10 | VARK Methodology

Version 1.1.0

Last Updated: May 30, 2026

github.com/aadyanthkubsad/klaro

# 1. Project Overview

Klaro Learn (internally "Insight Learning Hub") is an AI-powered adaptive learning platform for Class 10 CBSE students. It transforms syllabus content into multi-modal learning experiences — Visual, Auditory, Read/Write, and Kinesthetic (VARK) — using Google Gemini AI. The platform includes revision kits, quizzes, flashcards, mistake tracking, analytics, and a freemium billing model.

### Tech Stack

| Layer | Technology |
| --- | --- |
| Frontend | React 19 + TypeScript, Vite 6, Tailwind CSS 4, Framer Motion |
| Backend | Express.js (TypeScript), running via tsx in dev |
| AI | Google Gemini API (@google/genai) — server-side only |
| TTS | Sarvam AI (Indian-language narration), browser SpeechSynthesis fallback |
| Database | JSON file persistence (data/klaro-db.json) — MVP, no external DB |
| Icons | Lucide React |
| PDF | jsPDF + html2canvas |
| Deployment | Docker (multi-stage Dockerfile), docker-compose ready |

# 2. Completed Features

## 2.1 Core Learning Flow

- Landing Page — Onboarding screen introducing the app

- Dashboard — Central hub showing streak, XP, level, library items, and quick-generate topic input

- Revision Kit Generation — AI generates a comprehensive kit per topic containing: summary, key points, vocabulary, concept maps, quiz questions, flashcards, audio scripts, and read/write materials

- Learning Style Selector — After generating a kit, student chooses Visual / Read-Write / Aural mode

- Chapter Library — Full CBSE Class 10 syllabus metadata (Science, Maths, Social Science, English, Hindi) with per-chapter mode selection

## 2.2 Learning Modes (VARK)

- Visual Hub — Mind maps, concept maps, graphic descriptions, and visual summaries from revision kits

- Aural Hub — Audio summaries with AI narration (Sarvam TTS) or browser speech synthesis; lecture notes display; podcast-style playback

- Read/Write Hub — Study notes in multiple styles (Cornell, Outline, Comparison, Recall, Concept Map, Knowledge Cards); written exam answer practice with AI evaluation and marks feedback

- Practice Quiz — MCQ quizzes generated from revision kits with scoring, explanations, topic tags, and cognitive-level tracking (Bloom’s taxonomy)

## 2.3 Assessment & Review

- AI Quiz View — Standalone AI-generated quiz (from weak topics, focused review, or YouTube recall)

- Quiz Scoring — Auto-grading with per-question explanations and topic tagging

- Test Review View — Review wrong answers from a specific quiz attempt with full answer detail

- Mistakes Notebook — Aggregated list of all wrong answers across modes, filterable by topic

- Focused Review — AI generates a targeted quiz from weak topics and past mistakes

- Written Answer Evaluation — Students type or upload handwritten answers; AI grades against CBSE marking scheme with keyword analysis, model answers, and exam tips

## 2.4 Analytics & Progress

- Analytics View — Three tabs: Test Analysis, Weak Topics, Score Analysis; AI-generated weak-topic reports saved to library

- Progress View — XP tracking, level progression, learning activity chart, streak tracking, subject breakdown

- Mastery Tracking — Per-topic mastery scores (Not Started → Weak → Improving → Strong → Mastered) with Ebbinghaus forgetting-curve risk assessment

- Activity Logging — Every meaningful action (kit gen, quiz, mistake review, flashcards, PDF download) is logged with XP rewards

## 2.5 Study Tools

- Flashcards — AI-generated or kit-derived flashcard decks with front/back, topic tags, difficulty levels

- Daily Tasks (Todo) — Auto-generated revision tasks based on quiz performance, weak topics, and spaced repetition

- Monthly Planner — Calendar-based revision scheduler with forgetting-curve events, exam dates, and task integration (Pro plan)

- YouTube Study — Paste a video transcript or topic; generates a recall kit with summary, key points, flashcards, and quiz

- Camera Scan — Paste text from textbooks/notes; generates revision kits from raw content

- Doubt Solver (Klaro AI) — AI chat for personalized learning questions about personality, weaknesses, and study strategy

- PDF Export — Download study materials as formatted PDF documents

## 2.6 Content & Syllabus

- CBSE Class 10 Syllabus — Full chapter metadata for Science (NCERT), Maths (Standard & Basic), Social Science (History, Geography, Political Science, Economics), English (First Flight, Footprints Without Feet), Hindi (Kshitij, Kritika, Sparsh, Sanchayan)

- Syllabus Chunking — Chapter content split into retrievable chunks for RAG-style prompt enrichment

- Hindi Language Support — Kits generated in Devanagari for Hindi chapters; language toggle on chapter mode selector

- Previous Year Papers — CBSE previous year paper links with marking schemes and practice generation

## 2.7 Billing & Plans

Three-tier plan structure:

  - Free — 3 kits/day, 3 quizzes/day, basic flashcards, mistakes notebook, 10 library saves

  - Plus (₹249/mo) — 20 kits/day, PDF downloads, weak-topic retests, previous year papers, 5 YouTube recalls/month

  - Exam Pro (₹499/mo) — 50 kits/day, monthly planner, written answer feedback, mastery tracking, advanced analytics, 30 YouTube recalls/month

- Usage Counters — Daily and monthly counters with automatic reset (localStorage)

- Paywall Modal — Configurable per-feature paywall with tier badge, benefits list, CTA, and DEV unlock button

- DEV_FORCE_PRO flag — Enables all Pro features for development/testing without payment

## 2.8 Server Infrastructure

- Express API — 20+ endpoints covering kit generation, quiz generation, flashcards, study notes, audio, answer evaluation, YouTube recall, library CRUD, and health checks

- Rate Limiting — Per-endpoint, per-plan rate limits (in-memory)

- Request Queue — Controlled concurrency for AI requests with configurable limits

- Response Cache — In-memory cache with TTL for expensive AI responses

- Input Validation — Zod-style validation middleware for all AI endpoints with size limits

- Request Logging — Structured logging with request IDs, durations, and plan tracking

- JSON Database — File-based persistence for users, kits, library items, stats, and quiz history

- Sarvam TTS Service — Server-side audio generation with chapter-aware weightage, WAV output, and automatic cleanup

- Health Check — /api/health endpoint with uptime, version, database stats, queue stats, and API key status

- Docker Support — Multi-stage Dockerfile, docker-compose, health checks, non-root user

## 2.9 UX & Navigation

- Sidebar Navigation — 10 navigation items: Home, Tasks, Library, Analytics, Progress, Practice, Mistakes, Klaro AI, Upgrade Plan, Settings

- Global Back Button — History-stack navigation across all views

- Toast Notifications — Non-blocking success/warning/error/info toasts replacing alert() calls

- Loading States — Spinner with animated text during data fetching

- Responsive Layout — Sidebar hidden on mobile, full-width content area

- Error Boundary — React error boundary for graceful crash recovery

# 3. Pending Work

## 3.1 Critical — Must Have Before Launch

| Item | Status | Details |
| --- | --- | --- |
| Payment Integration | Not started | No real payment gateway. Plans toggled via DEV button/localStorage. Need Razorpay/Stripe integration. |
| User Authentication | Not started | No login/signup. Users identified by IP. Need email/password or Google OAuth for persistent accounts. |
| Real Database | Partially done | Using JSON file for persistence. Works for single-user but not production-ready. Need PostgreSQL or MongoDB. |
| Syllabus Verification | Needs review | Chapter lists need verification against latest official CBSE curriculum PDF. |

## 3.2 High Priority — Feature Gaps

| Item | Status | Details |
| --- | --- | --- |
| Admin Syllabus Manager | Stub only | AdminSyllabusManager.tsx shows "Coming Soon". No admin panel for managing syllabus content. |
| Interactive 3D Models | Not started | VisualHub has "Coming Soon" section for premium 3D science models (heart, atom, photosynthesis). |
| Animated Explainers | Not started | Listed as a Pro benefit but not implemented. |
| Mock Test Mode | Not started | Listed as a Pro plan feature in billing limits but no dedicated mock test view exists. |
| Mobile Navigation | Partial | Sidebar hidden on mobile with no hamburger menu or bottom nav replacement. |

## 3.3 Infrastructure — Scaling

| Item | Status | Details |
| --- | --- | --- |
| Redis for Cache | TODO | In-memory Map in cache.ts. Needs Redis for multi-instance deployments. |
| Redis for Queue | TODO | In-memory queue. Needs Redis + BullMQ for multi-instance. |
| Redis for Rate Limiter | TODO | In-memory rate limiting. Needs Redis for multi-instance. |
| Production Logging | Partial | Structured logger exists but 66 console.log calls remain across 15 files. |
| Environment Config | Partial | .env.example exists. Production deployment config (CORS, HTTPS) not documented. |

## 3.4 Nice to Have — Polish

| Item | Status | Details |
| --- | --- | --- |
| Class 11/12 Support | Data model ready | ChapterItem supports Class 11/12 with stream but no syllabus data exists yet. |
| Multi-board Support | Data model ready | Board typed as CBSE only. Can be extended for ICSE, state boards. |
| User Profile | Not started | Sidebar shows generic "Learner" with no profile customization. |
| Dark Mode | Not started | Tailwind CSS configured but no dark mode theme or toggle exists. |
| Offline Support (PWA) | Not started | No service worker or PWA configuration. |
| Export/Share | Partial | PDF export works. No WhatsApp, email, or link-based sharing. |
| Test Suites | Not started | No unit tests, integration tests, or E2E tests exist. |
| CI/CD Pipeline | Not started | No GitHub Actions or other CI/CD configuration. |
| Product Analytics | Not started | No Mixpanel, PostHog, or similar telemetry. |

# 4. Architecture

### Server

server.ts                    Express backend (20+ API endpoints, Gemini AI calls)

server/cache.ts              In-memory response cache

server/database.ts           JSON file persistence layer

server/logger.ts             Structured logging with request IDs

server/queue.ts              AI request concurrency queue

server/rateLimiter.ts        Per-endpoint, per-plan rate limiting

server/validate.ts           Input validation middleware

server/data/chapterWeightage.ts   Audio generation chapter configs

server/services/sarvamService.ts  Sarvam AI TTS integration

### Frontend

src/App.tsx                  Root component, routing, state management

src/main.tsx                 React entry point

src/index.css                Global styles (Tailwind)

src/types/index.ts           All TypeScript interfaces and types

Components: 4 common + 1 layout + 28 view components

Data: class10Syllabus.ts, syllabusChunks.ts, syllabusRetrieval.ts, syllabusVersions.ts

Services: aiService.ts, billingService.ts, learningService.ts, libraryService.ts, activityService.ts

Libraries: pdfExport.ts, tts.ts

### Deployment

Dockerfile                   Multi-stage production build (Node 22 Alpine)

docker-compose.yml           Container orchestration

vite.config.ts               Vite + React + Tailwind config

# 5. API Endpoints

| Method | Path | Description | Rate Limited |
| --- | --- | --- | --- |
| GET | /api/health | Server health, uptime, API key status | No |
| GET | /api/debug-key | API key status (no key contents) | No |
| GET | /api/usage | Rate limit usage stats for current user | No |
| GET | /api/dashboard-data | Library + user stats | No |
| GET | /api/get-kit/:id | Retrieve a saved revision kit | No |
| GET | /api/check-paper-link | Verify CBSE paper URL availability | No |
| POST | /api/save-to-library | Save kit/item to user library | No |
| POST | /api/update-stats | Update user stats (mistakes, scores) | No |
| POST | /api/delete-library-item | Remove item from library | No |
| POST | /api/cleanup-library | Remove duplicate library items | No |
| POST | /api/generate-kit | Generate comprehensive revision kit | Yes |
| POST | /api/generate-study-notes | Generate styled study notes | Yes |
| POST | /api/generate-flashcards | Generate flashcard deck | Yes |
| POST | /api/generate-quiz | Generate standalone quiz | Yes |
| POST | /api/generate-audio | Generate Sarvam TTS audio | Yes |
| POST | /api/evaluate-exam-answer | Evaluate typed exam answer | Yes |
| POST | /api/evaluate-answer | Evaluate answer (general) | Yes |
| POST | /api/extract-handwritten-answer | OCR handwritten answer image | No |
| POST | /api/youtube-recall | Generate YouTube recall kit | Yes |
| POST | /api/ai/generate-summary | Generate text summary | Yes |
| POST | /api/ai/generate-weak-topic-analysis | Analyze weak topics | Yes |
| POST | /api/ai/generate-focused-review | Generate focused review quiz | Yes |

# 6. How to Run

### Prerequisites

- Node.js 22+

- Gemini API key (https://aistudio.google.com/apikey)

- (Optional) Sarvam API key for AI narration (https://dashboard.sarvam.ai)

### Development

npm install

# Create .env with GEMINI_API_KEY=your_key

npm run dev

# Open http://localhost:3000

### Docker

docker compose up --build

# Or: docker build -t klaro . && docker run -p 3000:3000 --env-file .env klaro

### Build for Production

npm run build    # Vite frontend + esbuild backend -> dist/

npm start        # Serves from dist/

# 7. Key Design Decisions

- Server-side AI only — The Gemini API key never reaches the frontend. All AI calls go through Express endpoints. The frontend aiService.ts is a thin fetch wrapper.

- JSON file database — Chose simplicity over scalability for MVP. SQLite was originally planned but JSON was chosen to avoid native compilation in Docker.

- localStorage for client state — Billing plan, usage counters, quiz history, mastery map, and daily tasks are persisted client-side. Data doesn’t survive browser/device changes — a gap that proper auth + server-side storage would fix.

- DEV_FORCE_PRO — Set to true in billingService.ts. Forces all users into Pro plan for testing. Must be set to false before production.

- Freemium gating — Every premium feature checks plan limits via billingService.ts gate functions. Paywalls are rendered as modals with configurable copy, CTA, and benefits.

- VARK methodology — Content is split into Visual, Aural, Read/Write modes based on educational research on learning styles. Each mode renders different sections of the same revision kit.